UFCEP6-0-3 - Project & Test Plan

Hospital Patient Referral, Treatment and Administration System

1. Project Scope

The Initial Release implements an integrated hospital patient pathway using executable BPMN, Camunda Forms and external workers. Funding and payment clearance gate the treatment process, while the Clinic Letter path starts after every consultation, including a decision not to treat. The workflow covers referral and consultant review, appointment and patient communication, treatment/chemotherapy, funding/payment/refund, and enquiry/clinic-letter/pathway monitoring. External scheduling, correspondence, treatment-resource and payment services are simulated for the coursework demonstration.

2. Team Ownership

| First Owner | Primary Area | Second Owner |
| --- | --- | --- |
| DENG JIN WANG | Referral & Consultant Review | WU JIA WEI |
| WU JIA WEI | Appointment & Patient Communication | LIN JIA QIANG |
| LIN JIA QIANG | Treatment & Chemotherapy | WU TONG YU |
| WU TONG YU | Funding / Payment / Refund | XIAO YU YING |
| XIAO YU YING | Enquiry / Clinic Letter / Pathway Monitoring | DENG JIN WANG |

3. Sprint Goals

| Sprint | Goal |
| --- | --- |
| Sprint 1 | Establish requirements, ownership, initial executable BPMN increment, repository structure and configuration-management evidence. |
| Sprint 2 | Complete forms, external workers, gateway variables/conditions, integration, testing and a demonstrable Initial Release. |

4. Prioritised Product Backlog

| ID | Priority | Backlog Item | Owner | Dependency |
| --- | --- | --- | --- | --- |
| PB-01 | Must | Receive, record and externally validate referral reference and supporting information | DENG | Referral source available |
| PB-02 | Must | Check completeness and request missing information | DENG | PB-01 |
| PB-03 | Must | Consultant Accept / Reject / More Information / Redirect with reason | DENG | PB-02 |
| PB-04 | Must | Prevent appointment before authorised acceptance | DENG | PB-03 |
| PB-05 | Must | Search external scheduling service for suitable slot | WU JIA WEI | PB-03 |
| PB-06 | Must | Confirm appointment and send appointment letter | WU JIA WEI | PB-05 |
| PB-07 | Must | If appointment within two weeks, also require telephone contact | WU JIA WEI | PB-06 |
| PB-08 | Must | Record contact outcomes: answered/no answer/wrong number/reschedule | WU JIA WEI | PB-07 |
| PB-09 | Must | Handle no-slot and urgent-referral escalation path | WU JIA WEI | PB-05 |
| PB-10 | Must | Record consent and authorised treatment booking request | LIN | Appointment/consultation |
| PB-11 | Must | Reject incomplete/unauthorised treatment request | LIN | PB-10 |
| PB-12 | Must | Check treatment/lab/imaging availability, capture revised retry inputs and avoid duplicate bookings | LIN | PB-10 |
| PB-13 | Must | Clinical Continue / Delay / Modify decisions remain authorised clinical tasks | LIN | PB-12 |
| PB-14 | Must | Determine hospital/insurer/patient funding route | WU TONG YU | Treatment request |
| PB-15 | Must | Secure simulated payment request, status handling and a separately captured new payment attempt | WU TONG YU | PB-14 |
| PB-16 | Must | Investigate confirmation loss/duplicate risk instead of recharging; permit a revised payment scenario only through the retry task | WU TONG YU | PB-15 |
| PB-17 | Must | Send refund only after authorised Finance approval and record the result | WU TONG YU | Financial impact |
| PB-18 | Must | Record/classify/prioritise/route enquiries | XIAO | Patient enquiry |
| PB-19 | Must | Prevent call handlers from providing clinical advice | XIAO | PB-18 |
| PB-20 | Must | Create, clinically approve, admin-check and distribute Clinic Letter | XIAO | Consultation complete |
| PB-21 | Must | 7-day monitoring of incomplete or unapproved letters, weekly reminders, refreshed status/age bands, and >1 month / >3 month escalation | XIAO | PB-20 |
| PB-22 | Must | Authentication/RBAC/audit/data protection requirements represented in design evidence | Group | All areas |
| PB-23 | Should | Accessible communication/translation/representative support documented | Group | Communication tasks |
| PB-24 | Must | Executable BPMN, Forms, Workers, deployment configuration and test evidence | Group | All |

5. Sprint Backlog and Status

| ID | Activity | First | Second | Estimate | Dependency | Acceptance Condition | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S1-01 | Referral requirements + BPMN | DENG | WU JIA WEI | 6h | Case study | Referral routes represented | Done |
| S1-02 | Appointment requirements + BPMN | WU JIA WEI | LIN | 7h | Accepted referral | Booking/contact routes represented | Done |
| S1-03 | Treatment requirements + BPMN | LIN | WU TONG YU | 1h | Confirmed appointment | Consent/authorisation/resource routes represented | Done |
| S1-04 | Funding/payment/refund BPMN | WU TONG YU | XIAO | 1h | Treatment request | Funding/payment/refund routes represented | Done |
| S1-05 | Enquiry/clinic-letter BPMN | XIAO | DENG | 1h | Consultation info | Enquiry/monitoring/escalation represented | Done |
| S1-06 | Integrated executable BPMN + gateway conditions | Group | Group | 1h | S1-01..05 | XML valid; executable flag; worker bindings; conditions | Done |
| S2-01 | Referral & Consultant Forms | Referral Forms + external referral-validation worker | WU JIA WEI | 1h | S1-01 | Forms bound; validate-referral-reference worker present | Done |
| S2-02 | Appointment Forms + scheduling/correspondence workers | WU JIA WEI | LIN | 1h | S1-02 | Forms + two appointment workers present | Done |
| S2-03 | Treatment Forms + resource worker | LIN | WU TONG YU | 1h | S1-03 | Treatment form, retry-input form binding and worker present | Done |
| S2-04 | Funding Form + payment/refund workers | WU TONG YU | XIAO | 1h | S1-04 | Funding/retry form binding, approval-gated refund flow and two workers present | Done |
| S2-05 | Enquiry/Clinic Letter Forms + distribution worker | XIAO | DENG | 1h | S1-05 | Draft, approval and monitoring forms plus correspondence worker present | Done |
| S2-06 | Static configuration validation | Group | Group | 1h | S2-01..05 | Six BPMN, nineteen Forms and seven worker job types checked for consistent bindings | Done |
| S2-07 | Worker component tests | Group | Group | 1h | Worker logic | 12 local component tests compile and pass in Maven | Done |
| S2-08 | Camunda runtime integration test and demo rehearsal | Group | Group | 1h | Teaching Camunda environment | Normal + exception scenario executed with screenshots/logs | To execute in final environment |

6. Risks and Responses

| ID | Risk | Probability | Impact | Response |
| --- | --- | --- | --- | --- |
| R-01 | BPMN cannot deploy/execute | Medium | High | Validate XML/configuration early; execute final deployment rehearsal |
| R-02 | Gateway variable mismatch | Medium | High | Use shared variable names and static validation |
| R-03 | Form binding/key mismatch | Medium | High | Validate every BPMN formId against editable .form files |
| R-04 | Worker/service failure | Medium | High | Retries + failure messages; simulate failure/alternative paths |
| R-05 | Duplicate payment/booking | Low | High | Investigation route; avoid automatic repeat charge/duplicate appointment |
| R-06 | Clinical/admin responsibility crossed | Low | High | Keep clinical decisions with authorised clinical roles |
| R-07 | Integration delayed | Medium | High | Continuous integration and second-owner handover |
| R-08 | Case-study ambiguity | Medium | Medium | Record assumption and obtain tutor clarification |

7. Detailed Test Plan

| ID | Area | Scenario | Test Data / Preconditions | Expected Outcome |
| --- | --- | --- | --- | --- |
| T01 | Referral | Complete referral and valid external reference | informationComplete=true; requestedReferralReferenceValid=true | Referral validation worker returns VALID; consultant review becomes available |
| T02 | Referral | Missing information | informationComplete=false | Missing-information request path; returns for re-check |
| T03 | Referral | Consultant accepts | referralDecision=ACCEPT | Appointment booking begins |
| T04 | Referral | Reject/redirect/more information | Each decision value | Correct alternative path selected |
| T05 | Appointment | Suitable slot | requestedSlotAvailable=true | slotAvailable=true; appointment may be confirmed |
| T06 | Appointment | No suitable slot | requestedSlotAvailable=false | Pathway task records the issue and allows the scheduling request to be revised before retry |
| T07 | Appointment | Appointment <=14 days | Date +7 days | appointmentWithinTwoWeeks=true; telephone required |
| T08 | Appointment | Contact outcomes | ANSWERED/NO_ANSWER/WRONG_NUMBER/RESCHEDULE | Correct path and result recorded |
| T09 | Treatment | Patient consents | patientConsent=true | Treatment request proceeds |
| T10 | Treatment | Unauthorised request | treatmentAuthorised=false | Request returned/rejected |
| T11 | Treatment | Resource unavailable | requestedTreatmentAvailable=false | Pending + notify path; retry task can revise resource availability before recheck |
| T12 | Treatment | Continue/Delay/Modify | clinicalDecision values | Correct clinical route |
| T13 | Funding | Hospital/insurer/patient routes | fundingType values | Correct funding branch |
| T14 | Payment | Successful payment | paymentScenario=SUCCESSFUL | SUCCESSFUL + transaction reference |
| T15 | Payment | Declined/cancelled/incomplete | Scenario values | Notification and retry task captures a new payment attempt before retry |
| T16 | Payment | Confirmation lost | CONFIRMATION_LOST | Investigation required; no automatic recharge |
| T17 | Refund | Refund required | refundRequired=true; refundApproved=true | Only refundRequired=true and refundApproved=true reaches the refund worker; result is recorded |
| T18 | Enquiry | Admin/finance/clinical | enquiryType values | Correct team route |
| T19 | Enquiry | Urgent clinical concern | urgentClinicalConcern=true | Immediate clinical escalation |
| T20 | Clinic Letter | Not clinically approved | clinicLetterApproved=false | Letter returns for clinical correction or monitoring; distribution worker is not invoked |
| T21 | Clinic Letter | Completed within 7 days | clinicLetterWithin7Days=true | Approved letter proceeds to administrative checks and distribution |
| T22 | Clinic Letter | Delayed | clinicLetterApproved=false; clinicLetterWithin7Days=false; letterAgeBand=7D_TO_1M | Incomplete/unapproved letter enters monitoring with a required current age band |
| T23 | Clinic Letter | >1 month / >3 months | letterAgeBand | Correct escalation level; monitoring task refreshes completion status and current age band |
| T24 | Configuration | BPMN/form/worker linkage | Release files | All service job types, forms and conditions resolve |
| T25 | End-to-End | Normal patient journey | Accepted referral + slot + financial clearance + consultation/treatment + Clinic Letter | Process reaches completion |
| T26 | End-to-End | Exception journey | No slot/payment issue/delayed letter | Relevant exception route demonstrated |

8 Sprint Review Analysis and Release 2 Readiness

Practice sprint objective: analyse the current Release 1 honestly, using strategic BPMN and i star models, then prioritise evidence based improvements for Release 2. This section synchronises the project record with the review artefacts and the current implementation package.

8.1 Sprint Review Goal

| Sprint | Goal | Acceptance conditions | Status |
| --- | --- | --- | --- |
| Sprint 3 Review Preparation | Explain what Release 1 currently supports, identify actor dependencies and motivations, and prioritise Release 2 improvements. | Strategic BPMN, i star SD, i star SR, gap evaluation, traceability table and a group explanation are available. | Ready for review |

8.2   update

| Item | Current evidence | Next evidence to collect |
| --- | --- | --- |
| Operational models | Six executable BPMN files: master plus referral, appointment, finance, treatment and enquiry clinic letter processes. | Deploy the same version to the teaching Camunda environment. |
| Forms | Nineteen Camunda Forms. Five Finance forms now capture hospital funding, payment outcome, clinical override, investigation and refund outcome. | Complete runtime form submissions and retain variable screenshots. |
| Workers | Seven job types are registered by HospitalExternalWorkers. Startup now checks the expected worker count. | Record one successful worker output and one controlled exception output. |
| Offline validation | validate_release.py passed BPMN XML, Form JSON, form bindings, call targets and worker job type references. | Treat the result as structural evidence only; it does not replace broker execution. |
| Strategic analysis | Strategic BPMN, SD and SR models describe Release 1 only, not unimplemented case study requirements. | Use the traceability table to agree and prioritise Release 2 actions with the tutor. |

8.3 Release 2 priority actions

| Priority | Action | Reason | Owner and second owner |
| --- | --- | --- | --- |
| P1 | Capture a normal and an exception execution in the teaching Camunda environment. | Current evidence verifies structure, not deployed execution. | WU JIA WEI / LIN JIA QIANG |
| P1 | Define RBAC and durable audit fields for clinical and finance approval. | Release 1 models roles but does not prove authenticated authorisation. | WU TONG YU / XIAO YU YING |
| P1 | Document external service adapters, timeout handling and data limitations. | The current workers are deliberately simulated for the practice release. | Group / Group |
| P2 | Run accessibility checks on forms and demonstrate monitoring timers. | User-centred testing and timer execution need evidence. | DENG JIN WANG / WU JIA WEI |