UFCEP6-0-3 - Project & Test Plan

Hospital Patient Referral, Treatment and Administration System

1. Project Scope

The Initial Release implements an integrated hospital patient pathway using executable BPMN, Camunda Forms and external workers. Funding and payment clearance gate the treatment process, while the Clinic Letter path starts after every consultation, including a decision not to treat. The workflow covers referral and consultant review, appointment and patient communication, treatment/chemotherapy, funding/payment/refund, and enquiry/clinic-letter/pathway monitoring. External scheduling, correspondence, treatment-resource and payment services are simulated for the coursework demonstration.

2. Team Ownership

| First Owner | Primary Area | Second Owner |
| --- | --- | --- |
| DENG JIN WANG | Referral & Consultant Review | WU JIA WEI |
| WU JIA WEI | Appointment & Patient Communication | LIN JIA QIANG |
| LIN JIA QIANG | Treatment & Chemotherapy | WU TONG YU |
| WU TONG YU | Funding / Payment / Refund | XIAO YU YING |
| XIAO YU YING | Enquiry / Clinic Letter / Pathway Monitoring | DENG JIN WANG |

3. Sprint Goals

| Sprint | Goal |
| --- | --- |
| Sprint 1 | Establish requirements, ownership, initial executable BPMN increment, repository structure and configuration-management evidence. |
| Sprint 2 | Complete forms, external workers, gateway variables/conditions, integration, testing and a demonstrable Initial Release. |

4. Prioritised Product Backlog

| ID | Priority | Backlog Item | Owner | Dependency |
| --- | --- | --- | --- | --- |
| PB-01 | Must | Receive, record and externally validate referral reference and supporting information | DENG | Referral source available |
| PB-02 | Must | Check completeness and request missing information | DENG | PB-01 |
| PB-03 | Must | Consultant Accept / Reject / More Information / Redirect with reason | DENG | PB-02 |
| PB-04 | Must | Prevent appointment before authorised acceptance | DENG | PB-03 |
| PB-05 | Must | Search external scheduling service for suitable slot | WU JIA WEI | PB-03 |
| PB-06 | Must | Confirm appointment and send appointment letter | WU JIA WEI | PB-05 |
| PB-07 | Must | If appointment within two weeks, also require telephone contact | WU JIA WEI | PB-06 |
| PB-08 | Must | Record contact outcomes: answered/no answer/wrong number/reschedule | WU JIA WEI | PB-07 |
| PB-09 | Must | Handle no-slot and urgent-referral escalation path | WU JIA WEI | PB-05 |
| PB-10 | Must | Record consent and authorised treatment booking request | LIN | Appointment/consultation |
| PB-11 | Must | Reject incomplete/unauthorised treatment request | LIN | PB-10 |
| PB-12 | Must | Check treatment/lab/imaging availability, capture revised retry inputs and avoid duplicate bookings | LIN | PB-10 |
| PB-13 | Must | Clinical Continue / Delay / Modify decisions remain authorised clinical tasks | LIN | PB-12 |
| PB-14 | Must | Determine hospital/insurer/patient funding route | WU TONG YU | Treatment request |
| PB-15 | Must | Secure simulated payment request, status handling and a separately captured new payment attempt | WU TONG YU | PB-14 |
| PB-16 | Must | Investigate confirmation loss/duplicate risk instead of recharging; permit a revised payment scenario only through the retry task | WU TONG YU | PB-15 |
| PB-17 | Must | Send refund only after authorised Finance approval and record the result | WU TONG YU | Financial impact |
| PB-18 | Must | Record/classify/prioritise/route enquiries | XIAO | Patient enquiry |
| PB-19 | Must | Prevent call handlers from providing clinical advice | XIAO | PB-18 |
| PB-20 | Must | Create, clinically approve, admin-check and distribute Clinic Letter | XIAO | Consultation complete |
| PB-21 | Must | 7-day monitoring of incomplete or unapproved letters, weekly reminders, refreshed status/age bands, and >1 month / >3 month escalation | XIAO | PB-20 |
| PB-22 | Must | Authentication/RBAC/audit/data protection requirements represented in design evidence | Group | All areas |
| PB-23 | Should | Accessible communication/translation/representative support documented | Group | Communication tasks |
| PB-24 | Must | Executable BPMN, Forms, Workers, deployment configuration and test evidence | Group | All |

5. Sprint Backlog and Status

| ID | Activity | First | Second | Estimate | Dependency | Acceptance Condition | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S1-01 | Referral requirements + BPMN | DENG | WU JIA WEI | 6h | Case study | Referral routes represented | Done |
| S1-02 | Appointment requirements + BPMN | WU JIA WEI | LIN | 7h | Accepted referral | Booking/contact routes represented | Done |
| S1-03 | Treatment requirements + BPMN | LIN | WU TONG YU | 1h | Confirmed appointment | Consent/authorisation/resource routes represented | Done |
| S1-04 | Funding/payment/refund BPMN | WU TONG YU | XIAO | 1h | Treatment request | Funding/payment/refund routes represented | Done |
| S1-05 | Enquiry/clinic-letter BPMN | XIAO | DENG | 1h | Consultation info | Enquiry/monitoring/escalation represented | Done |
| S1-06 | Integrated executable BPMN + gateway conditions | Group | Group | 1h | S1-01..05 | XML valid; executable flag; worker bindings; conditions | Done |
| S2-01 | Referral & Consultant Forms | Referral Forms + external referral-validation worker | WU JIA WEI | 1h | S1-01 | Forms bound; validate-referral-reference worker present | Done |
| S2-02 | Appointment Forms + scheduling/correspondence workers | WU JIA WEI | LIN | 1h | S1-02 | Forms + two appointment workers present | Done |
| S2-03 | Treatment Forms + resource worker | LIN | WU TONG YU | 1h | S1-03 | Treatment form, retry-input form binding and worker present | Done |
| S2-04 | Funding Form + payment/refund workers | WU TONG YU | XIAO | 1h | S1-04 | Funding/retry form binding, approval-gated refund flow and two workers present | Done |
| S2-05 | Enquiry/Clinic Letter Forms + distribution worker | XIAO | DENG | 1h | S1-05 | Draft, approval and monitoring forms plus correspondence worker present | Done |
| S2-06 | Static configuration validation | Group | Group | 1h | S2-01..05 | Six BPMN, nineteen Forms and seven worker job types checked for consistent bindings | Done |
| S2-07 | Worker component tests | Group | Group | 1h | Worker logic | 12 local component tests compile and pass in Maven | Done |
| S2-08 | Camunda runtime integration test and demo rehearsal | Group | Group | 1h | Teaching Camunda environment | Normal + exception scenario executed with screenshots/logs | To execute in final environment |

6. Risks and Responses

| ID | Risk | Probability | Impact | Response |
| --- | --- | --- | --- | --- |
| R-01 | BPMN cannot deploy/execute | Medium | High | Validate XML/configuration early; execute final deployment rehearsal |
| R-02 | Gateway variable mismatch | Medium | High | Use shared variable names and static validation |
| R-03 | Form binding/key mismatch | Medium | High | Validate every BPMN formId against editable .form files |
| R-04 | Worker/service failure | Medium | High | Retries + failure messages; simulate failure/alternative paths |
| R-05 | Duplicate payment/booking | Low | High | Investigation route; avoid automatic repeat charge/duplicate appointment |
| R-06 | Clinical/admin responsibility crossed | Low | High | Keep clinical decisions with authorised clinical roles |
| R-07 | Integration delayed | Medium | High | Continuous integration and second-owner handover |
| R-08 | Case-study ambiguity | Medium | Medium | Record assumption and obtain tutor clarification |

7. Detailed Test Plan

| ID | Area | Scenario | Test Data / Preconditions | Expected Outcome |
| --- | --- | --- | --- | --- |
| T01 | Referral | Complete referral and valid external reference | informationComplete=true; requestedReferralReferenceValid=true | Referral validation worker returns VALID; consultant review becomes available |
| T02 | Referral | Missing information | informationComplete=false | Missing-information request path; returns for re-check |
| T03 | Referral | Consultant accepts | referralDecision=ACCEPT | Appointment booking begins |
| T04 | Referral | Reject/redirect/more information | Each decision value | Correct alternative path selected |
| T05 | Appointment | Suitable slot | requestedSlotAvailable=true | slotAvailable=true; appointment may be confirmed |
| T06 | Appointment | No suitable slot | requestedSlotAvailable=false | Pathway task records the issue and allows the scheduling request to be revised before retry |
| T07 | Appointment | Appointment <=14 days | Date +7 days | appointmentWithinTwoWeeks=true; telephone required |
| T08 | Appointment | Contact outcomes | ANSWERED/NO_ANSWER/WRONG_NUMBER/RESCHEDULE | Correct path and result recorded |
| T09 | Treatment | Patient consents | patientConsent=true | Treatment request proceeds |
| T10 | Treatment | Unauthorised request | treatmentAuthorised=false | Request returned/rejected |
| T11 | Treatment | Resource unavailable | requestedTreatmentAvailable=false | Pending + notify path; retry task can revise resource availability before recheck |
| T12 | Treatment | Continue/Delay/Modify | clinicalDecision values | Correct clinical route |
| T13 | Funding | Hospital/insurer/patient routes | fundingType values | Correct funding branch |
| T14 | Payment | Successful payment | paymentScenario=SUCCESSFUL | SUCCESSFUL + transaction reference |
| T15 | Payment | Declined/cancelled/incomplete | Scenario values | Notification and retry task captures a new payment attempt before retry |
| T16 | Payment | Confirmation lost | CONFIRMATION_LOST | Investigation required; no automatic recharge |
| T17 | Refund | Refund required | refundRequired=true; refundApproved=true | Only refundRequired=true and refundApproved=true reaches the refund worker; result is recorded |
| T18 | Enquiry | Admin/finance/clinical | enquiryType values | Correct team route |
| T19 | Enquiry | Urgent clinical concern | urgentClinicalConcern=true | Immediate clinical escalation |
| T20 | Clinic Letter | Not clinically approved | clinicLetterApproved=false | Letter returns for clinical correction or monitoring; distribution worker is not invoked |
| T21 | Clinic Letter | Completed within 7 days | clinicLetterWithin7Days=true | Approved letter proceeds to administrative checks and distribution |
| T22 | Clinic Letter | Delayed | clinicLetterApproved=false; clinicLetterWithin7Days=false; letterAgeBand=7D_TO_1M | Incomplete/unapproved letter enters monitoring with a required current age band |
| T23 | Clinic Letter | >1 month / >3 months | letterAgeBand | Correct escalation level; monitoring task refreshes completion status and current age band |
| T24 | Configuration | BPMN/form/worker linkage | Release files | All service job types, forms and conditions resolve |
| T25 | End-to-End | Normal patient journey | Accepted referral + slot + financial clearance + consultation/treatment + Clinic Letter | Process reaches completion |
| T26 | End-to-End | Exception journey | No slot/payment issue/delayed letter | Relevant exception route demonstrated |

8 Sprint Review Analysis and Release 2 Readiness

Practice sprint objective: analyse the current Release 1 honestly, using strategic BPMN and i star models, then prioritise evidence based improvements for Release 2. This section synchronises the project record with the review artefacts and the current implementation package.

8.1 Sprint Review Goal

| Sprint | Goal | Acceptance conditions | Status |
| --- | --- | --- | --- |
| Sprint 3 Review Preparation | Explain what Release 1 currently supports, identify actor dependencies and motivations, and prioritise Release 2 improvements. | Strategic BPMN, i star SD, i star SR, gap evaluation, traceability table and a group explanation are available. | Ready for review |

8.2   update

| Item | Current evidence | Next evidence to collect |
| --- | --- | --- |
| Operational models | Six executable BPMN files: master plus referral, appointment, finance, treatment and enquiry clinic letter processes. | Deploy the same version to the teaching Camunda environment. |
| Forms | Twenty-four Camunda Forms. Five Finance forms now capture hospital funding, payment outcome, clinical override, investigation and refund outcome. | Complete runtime form submissions and retain variable screenshots. |
| Workers | Seven job types are registered by HospitalExternalWorkers. Startup now checks the expected worker count. | Record one successful worker output and one controlled exception output. |
| Offline validation | validate_release.py passed BPMN XML, Form JSON, form bindings, call targets and worker job type references. | Treat the result as structural evidence only; it does not replace broker execution. |
| Strategic analysis | The Release 1 strategic BPMN and i* models describe six actors. The SD records ten labelled dependencies across referral, appointment, finance, treatment and enquiry/clinic-letter work. The SR records each operational actor's goals, qualities, tasks, refinements and contribution links; it describes the implemented Release 1 scope only. | Use the traceability table to agree and prioritise Release 2 actions with the tutor. |

8.3 Release 2 priority actions

| Priority | Action | Reason | Owner and second owner |
| --- | --- | --- | --- |
| P1 | Capture a normal and an exception execution in the teaching Camunda environment. | Current evidence verifies structure, not deployed execution. | WU JIA WEI / LIN JIA QIANG |
| P1 | Define RBAC and durable audit fields for clinical and finance approval. | Release 1 models roles but does not prove authenticated authorisation. | WU TONG YU / XIAO YU YING |
| P1 | Document external service adapters, timeout handling and data limitations. | The current workers are deliberately simulated for the practice release. | Group / Group |
| P2 | Run accessibility checks on forms and demonstrate monitoring timers. | User-centred testing and timer execution need evidence. | DENG JIN WANG / WU JIA WEI |

9 Test Execution Results and Acceptance Criteria Evaluation

Purpose. This section records the evidence actually obtained for Release 1 after the teacher feedback improvements. A pass is reported only where a validation, test, deployment or worker check was performed. Items requiring a live Tasklist/Operate interaction remain pending rather than being presented as passed.

9.1 Executed Test Results

| ID | Test and evidence | Actual result | Status |
| --- | --- | --- | --- |
| TE01 | Static model and form validation | 24 Camunda Forms and 5 child BPMN models validated. Form JSON/XML, task-to-form bindings and BPMN sequence-flow references were consistent. | PASS |
| TE02 | Worker logic tests | 13 of 13 worker and persistence tests passed, including referral validation, appointment retry, payment/refund, treatment availability and clinic-letter outcomes. | PASS |
| TE03 | Persistence save/retrieve | The embedded H2 repository saved and retrieved an application record using patient ID, and the worker support layer persists merged job data and handler outputs. | PASS |
| TE04 | Zeebe deployment smoke test | Six executable processes deployed to the local Zeebe broker: Referral v6, Appointment v17, Finance v6, Treatment v10, Enquiry/Letter v5 and Hospital Master v3. | PASS |
| TE05 | External worker registration | The worker connected to the broker and registered 7 job types: referral validation, appointment slot search, appointment letter, treatment resource check, payment, refund and clinic letter. | PASS |
| TE06 | Live Tasklist form submission | Not executed. The local environment did not expose Tasklist/Operate at port 8080 during testing, so real user-form submissions and validation messages could not yet be captured. | PENDING |
| TE07 | End-to-end normal and exception journey | Not executed through Tasklist. A normal case and an exception/retry case still need to be completed and recorded in the teaching environment. | PENDING |

9.2 Revised Acceptance Criteria

| Acceptance criterion | Evidence and evaluation | Decision |
| --- | --- | --- |
| Operational model is deployable and reflects the child processes. | The master and five child operational BPMN files deployed successfully to Zeebe. The strategic model, SD and SR remain separate high-level analysis artefacts linked to these operational responsibilities. | ACCEPTED |
| Every relevant user task has a usable and valid form definition. | All 24 forms and their BPMN bindings passed structural validation. Required fields and scenario options were strengthened, but live UI validation still needs Tasklist evidence. | PARTIALLY ACCEPTED |
| Workers support business decisions and exception paths. | 13/13 worker tests passed; the processes include retry, unavailable-resource, payment/refund and letter-outcome handling. | ACCEPTED |
| Application data can be stored and retrieved. | H2 persistence tests passed using patient ID. The implementation persists application data after worker handling and makes it retrievable for later process activity. | ACCEPTED |
| A user can complete normal and exception journeys with demonstrable evidence. | Pending a working Tasklist/Operate environment and two recorded runs: one normal completion and one exception/retry path. | NOT YET ACCEPTED |