UFCEP6-0-3 - Project & Test Plan

Hospital Patient Referral, Treatment and Administration System

1. Project Scope

The Initial Release implements an integrated hospital patient pathway using executable BPMN, Camunda Forms and external workers. Funding and payment clearance gate the treatment process, while the Clinic Letter path starts after every consultation, including a decision not to treat. The workflow covers referral and consultant review, appointment and patient communication, treatment/chemotherapy, funding/payment/refund, and enquiry/clinic-letter/pathway monitoring. External scheduling, correspondence, treatment-resource and payment services are simulated for the coursework demonstration.

2. Team Ownership

| First Owner | Primary Area | Second Owner |
| --- | --- | --- |
| DENG JIN WANG | Referral & Consultant Review | WU JIA WEI |
| WU JIA WEI | Appointment & Patient Communication | LIN JIA QIANG |
| LIN JIA QIANG | Treatment & Chemotherapy | WU TONG YU |
| WU TONG YU | Funding / Payment / Refund | XIAO YU YING |
| XIAO YU YING | Enquiry / Clinic Letter / Pathway Monitoring | DENG JIN WANG |

3. Sprint Goals

| Sprint | Goal |
| --- | --- |
| Sprint 1 | Establish requirements, ownership, initial executable BPMN increment, repository structure and configuration-management evidence. |
| Sprint 2 | Complete forms, external workers, gateway variables/conditions, integration, testing and a demonstrable Initial Release. |

4. Prioritised Product Backlog

| ID | Priority | Backlog Item | Owner | Dependency |
| --- | --- | --- | --- | --- |
| PB-01 | Must | Receive/record referral and supporting information | DENG | Referral source available |
| PB-02 | Must | Check completeness and request missing information | DENG | PB-01 |
| PB-03 | Must | Consultant Accept / Reject / More Information / Redirect with reason | DENG | PB-02 |
| PB-04 | Must | Prevent appointment before authorised acceptance | DENG | PB-03 |
| PB-05 | Must | Search external scheduling service for suitable slot | WU JIA WEI | PB-03 |
| PB-06 | Must | Confirm appointment and send appointment letter | WU JIA WEI | PB-05 |
| PB-07 | Must | If appointment within two weeks, also require telephone contact | WU JIA WEI | PB-06 |
| PB-08 | Must | Record contact outcomes: answered/no answer/wrong number/reschedule | WU JIA WEI | PB-07 |
| PB-09 | Must | Handle no-slot and urgent-referral escalation path | WU JIA WEI | PB-05 |
| PB-10 | Must | Record consent and authorised treatment booking request | LIN | Appointment/consultation |
| PB-11 | Must | Reject incomplete/unauthorised treatment request | LIN | PB-10 |
| PB-12 | Must | Check treatment/lab/imaging availability, capture revised retry inputs and avoid duplicate bookings | LIN | PB-10 |
| PB-13 | Must | Clinical Continue / Delay / Modify decisions remain authorised clinical tasks | LIN | PB-12 |
| PB-14 | Must | Determine hospital/insurer/patient funding route | WU TONG YU | Treatment request |
| PB-15 | Must | Secure simulated payment request, status handling and a separately captured new payment attempt | WU TONG YU | PB-14 |
| PB-16 | Must | Investigate confirmation loss/duplicate risk instead of recharging; permit a revised payment scenario only through the retry task | WU TONG YU | PB-15 |
| PB-17 | Must | Send refund only after authorised Finance approval and record the result | WU TONG YU | Financial impact |
| PB-18 | Must | Record/classify/prioritise/route enquiries | XIAO | Patient enquiry |
| PB-19 | Must | Prevent call handlers from providing clinical advice | XIAO | PB-18 |
| PB-20 | Must | Create, clinically approve, admin-check and distribute Clinic Letter | XIAO | Consultation complete |
| PB-21 | Must | 7-day monitoring of incomplete or unapproved letters, weekly reminders, refreshed status/age bands, and >1 month / >3 month escalation | XIAO | PB-20 |
| PB-22 | Must | Authentication/RBAC/audit/data protection requirements represented in design evidence | Group | All areas |
| PB-23 | Should | Accessible communication/translation/representative support documented | Group | Communication tasks |
| PB-24 | Must | Executable BPMN, Forms, Workers, deployment configuration and test evidence | Group | All |

5. Sprint Backlog and Status

| ID | Activity | First | Second | Estimate | Dependency | Acceptance Condition | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S1-01 | Referral requirements + BPMN | DENG | WU JIA WEI | 6h | Case study | Referral routes represented | Done |
| S1-02 | Appointment requirements + BPMN | WU JIA WEI | LIN | 7h | Accepted referral | Booking/contact routes represented | Done |
| S1-03 | Treatment requirements + BPMN | LIN | WU TONG YU | 7h | Confirmed appointment | Consent/authorisation/resource routes represented | Done |
| S1-04 | Funding/payment/refund BPMN | WU TONG YU | XIAO | 7h | Treatment request | Funding/payment/refund routes represented | Done |
| S1-05 | Enquiry/clinic-letter BPMN | XIAO | DENG | 7h | Consultation info | Enquiry/monitoring/escalation represented | Done |
| S1-06 | Integrated executable BPMN + gateway conditions | Group | Group | 6h | S1-01..05 | XML valid; executable flag; worker bindings; conditions | Done |
| S2-01 | Referral & Consultant Forms | DENG | WU JIA WEI | 4h | S1-01 | Forms bound to user tasks | Done |
| S2-02 | Appointment Forms + scheduling/correspondence workers | WU JIA WEI | LIN | 6h | S1-02 | Forms + two appointment workers present | Done |
| S2-03 | Treatment Forms + resource worker | LIN | WU TONG YU | 5h | S1-03 | Treatment form, retry-input form binding and worker present | Done |
| S2-04 | Funding Form + payment/refund workers | WU TONG YU | XIAO | 6h | S1-04 | Funding/retry form binding, approval-gated refund flow and two workers present | Done |
| S2-05 | Enquiry/Clinic Letter Forms + distribution worker | XIAO | DENG | 6h | S1-05 | Draft, approval and monitoring forms plus correspondence worker present | Done |
| S2-06 | Static configuration validation | Group | Group | 2h | S2-01..05 | BPMN/form/worker bindings validated | Done |
| S2-07 | Worker component tests | Group | Group | 2h | Worker logic | 11 local component tests compile; execute in a Maven-enabled environment | Ready to execute |
| S2-08 | Camunda runtime integration test and demo rehearsal | Group | Group | 4h | Teaching Camunda environment | Normal + exception scenario executed with screenshots/logs | To execute in final environment |

6. Risks and Responses

| ID | Risk | Probability | Impact | Response |
| --- | --- | --- | --- | --- |
| R-01 | BPMN cannot deploy/execute | Medium | High | Validate XML/configuration early; execute final deployment rehearsal |
| R-02 | Gateway variable mismatch | Medium | High | Use shared variable names and static validation |
| R-03 | Form binding/key mismatch | Medium | High | Validate every BPMN formId against editable .form files |
| R-04 | Worker/service failure | Medium | High | Retries + failure messages; simulate failure/alternative paths |
| R-05 | Duplicate payment/booking | Low | High | Investigation route; avoid automatic repeat charge/duplicate appointment |
| R-06 | Clinical/admin responsibility crossed | Low | High | Keep clinical decisions with authorised clinical roles |
| R-07 | Integration delayed | Medium | High | Continuous integration and second-owner handover |
| R-08 | Case-study ambiguity | Medium | Medium | Record assumption and obtain tutor clarification |

7. Detailed Test Plan

| ID | Area | Scenario | Test Data / Preconditions | Expected Outcome |
| --- | --- | --- | --- | --- |
| T01 | Referral | Complete referral | informationComplete=true | Consultant review becomes available |
| T02 | Referral | Missing information | informationComplete=false | Missing-information request path; returns for re-check |
| T03 | Referral | Consultant accepts | referralDecision=ACCEPT | Appointment booking begins |
| T04 | Referral | Reject/redirect/more information | Each decision value | Correct alternative path selected |
| T05 | Appointment | Suitable slot | requestedSlotAvailable=true | slotAvailable=true; appointment may be confirmed |
| T06 | Appointment | No suitable slot | requestedSlotAvailable=false | Pathway task records the issue and allows the scheduling request to be revised before retry |
| T07 | Appointment | Appointment <=14 days | Date +7 days | appointmentWithinTwoWeeks=true; telephone required |
| T08 | Appointment | Contact outcomes | ANSWERED/NO_ANSWER/WRONG_NUMBER/RESCHEDULE | Correct path and result recorded |
| T09 | Treatment | Patient consents | patientConsent=true | Treatment request proceeds |
| T10 | Treatment | Unauthorised request | treatmentAuthorised=false | Request returned/rejected |
| T11 | Treatment | Resource unavailable | requestedTreatmentAvailable=false | Pending + notify path; retry task can revise resource availability before recheck |
| T12 | Treatment | Continue/Delay/Modify | clinicalDecision values | Correct clinical route |
| T13 | Funding | Hospital/insurer/patient routes | fundingType values | Correct funding branch |
| T14 | Payment | Successful payment | paymentScenario=SUCCESSFUL | SUCCESSFUL + transaction reference |
| T15 | Payment | Declined/cancelled/incomplete | Scenario values | Notification and retry task captures a new payment attempt before retry |
| T16 | Payment | Confirmation lost | CONFIRMATION_LOST | Investigation required; no automatic recharge |
| T17 | Refund | Refund required | refundRequired=true; refundApproved=true | Only refundRequired=true and refundApproved=true reaches the refund worker; result is recorded |
| T18 | Enquiry | Admin/finance/clinical | enquiryType values | Correct team route |
| T19 | Enquiry | Urgent clinical concern | urgentClinicalConcern=true | Immediate clinical escalation |
| T20 | Clinic Letter | Not clinically approved | clinicLetterApproved=false | Letter returns for clinical correction or monitoring; distribution worker is not invoked |
| T21 | Clinic Letter | Completed within 7 days | clinicLetterWithin7Days=true | Approved letter proceeds to administrative checks and distribution |
| T22 | Clinic Letter | Delayed | clinicLetterApproved=false; clinicLetterWithin7Days=false; letterAgeBand=7D_TO_1M | Incomplete/unapproved letter enters monitoring with a required current age band |
| T23 | Clinic Letter | >1 month / >3 months | letterAgeBand | Correct escalation level; monitoring task refreshes completion status and current age band |
| T24 | Configuration | BPMN/form/worker linkage | Release files | All service job types, forms and conditions resolve |
| T25 | End-to-End | Normal patient journey | Accepted referral + slot + financial clearance + consultation/treatment + Clinic Letter | Process reaches completion |
| T26 | End-to-End | Exception journey | No slot/payment issue/delayed letter | Relevant exception route demonstrated |

| Team Member | Primary Area | Detailed Contribution | Cross-Team / Integration Contribution | Contribution |
| --- | --- | --- | --- | --- |
| DENG JIN WANG(23084366) | Referral & Consultant Review | Developed the referral and consultant-review process, including referral intake, supporting-information checking, incomplete-information handling, Consultant Accept / Reject / More Information / Redirect decisions, and the prevention of appointment booking before authorised acceptance. Prepared and maintained the Referral-related Camunda Forms and supported testing of the referral decision paths. | Supported review of the Enquiry / Clinic Letter area as second owner and contributed to process checking and Sprint review preparation. | 20% |
| WU JIA WEI(23084364) | Appointment & Patient Communication | Developed the appointment and patient-communication process, including accepted-referral handover, external scheduling, suitable-slot checking, appointment confirmation, appointment-letter handling, the two-week telephone-contact rule, contact outcomes, no-slot handling and urgent-referral escalation. Prepared the Appointment Forms and the scheduling/correspondence worker logic. | Took primary responsibility for coordinating the integration of the five process areas, maintaining the Master BPMN structure, checking BPMN/Form/Worker mappings, reviewing gateway variables and conditions, supporting configuration correction, organising integration testing, checking package structure, and preparing the combined Sprint 2 submission materials and demonstration flow. | 20% |
| LIN JIA QIANG(23084368) | Treatment & Chemotherapy | Developed the treatment and chemotherapy process, including patient consent, authorised treatment requests, treatment/lab/imaging availability checking, resource-unavailable handling, cycle review, and Continue / Delay / Modify clinical decisions. Prepared the Treatment Forms and the treatment-resource worker. | Supported the Appointment area as second owner, reviewed appointment/treatment handover points, and contributed to integration testing and Sprint review evidence. | 20% |
| WU TONG YU(23084362) | Funding / Payment / Refund | Developed the funding, payment and refund process, including hospital/insurer/patient funding routes, secure payment handling, payment-status exceptions, confirmation-loss investigation, duplicate-payment risk handling, urgent clinical override interaction, authorised refunds and refund-result recording. Prepared the Finance Forms and payment/refund workers. | Supported the Treatment area as second owner and contributed to checking finance responsibility boundaries, alternative payment paths and integration-test scenarios. | 20% |
| XIAO YU YING(24000813) | Enquiry / Clinic Letter / Pathway Monitoring | Developed the enquiry, Clinic Letter and pathway-monitoring process, including enquiry classification, routing, urgent clinical escalation, Consultant Clinic Letter preparation/approval, administrative checking, distribution, seven-day monitoring, reminders and longer-delay escalation routes. Prepared the Enquiry/Clinic Letter Forms and correspondence worker. | Supported the Funding / Payment / Refund area as second owner, reviewed enquiry/finance handover points, and contributed to message-flow checking and Sprint review preparation. | 20% |